# Phase 1 Product Requirements Document (PRD)

## Product: Business Document Generator Web App

## Version: Phase 1.1

## Status: Engineering Handover Draft

# 1. Purpose of This Document

This PRD defines the complete Phase 1 product scope for a web-based document generation application that allows users to create professional business documents quickly without using design tools such as Photoshop, Word, or Excel.

This document is written for the software engineering team so they can clearly understand:

- what is being built

- why it is being built

- what is included in Phase 1

- what is intentionally excluded from Phase 1

- how the product should behave

- how each module should function

- how the UI should feel

- what technical approach should be followed

The goal is to remove ambiguity before development begins.

# 2. Product Overview

The product is a web-based document generation tool that enables business users to create three kinds of documents through a guided form-driven workflow:

- Voucher Generator

- Salary Slip Generator

- Invoice Generator

The user should be able to:

- choose a document type

- choose a template

- enter document details through an easy form

- upload a logo

- choose a brand/accent color

- control which fields are shown or hidden

- preview the final document in real time

- export the document as PDF or PNG

- print the document directly from the browser

The application should feel simple, elegant, calm, and highly usable.
It should not feel like legacy accounting software.
It should not feel cluttered.
It should not feel like a “template marketplace.”

Phase 1 is designed as a stateless product.
This means users can generate documents, preview them, and export them, but the system will not yet support login, saved history, cloud storage, or persistent user/company data.

# 3. Why This Product Exists

The idea comes from a real operational pain point: business documents such as salary slips or vouchers are often prepared manually using tools like Photoshop. That approach is slow, repetitive, error-prone, and dependent on design effort for something that should be simple.

This creates practical problems:

- too much time is spent formatting instead of just entering data

- calculations can be wrong if handled manually

- every document looks slightly different

- small businesses do not have clean, branded document systems

- non-design users struggle to create professional outputs

- separate document types are handled using disconnected methods

The product solves this by combining document structure, branding, calculations, and visual quality into a single clean workflow.

# 4. Product Goal

## Primary Goal

Allow any user to generate polished, branded, business-ready:

- vouchers

- salary slips

- invoices

through a fast and easy web interface.

## Secondary Goal

Create a strong Phase 1 front-end and rendering foundation that can later be extended in Phase 2 to support:

- authentication

- saved documents

- saved branding profiles

- company workspaces

- team usage

- file storage

- reusable saved data

# 5. Product Positioning

This is not a full accounting platform.
This is not a payroll management platform.
This is not an ERP.

Phase 1 should be positioned and developed as a document generation product.
Its strength is:

- ease of use

- design quality

- speed

- flexibility in document fields

- good export output

- usefulness for small and mid-sized business workflows

The product should win on clarity, simplicity, and professional output quality.

# 6. Phase 1 Scope Summary

## Included in Phase 1

- web application

- three functional modules

- multiple document templates

- logo upload for current session use

- accent color/brand theme customization

- dynamic field visibility controls

- live preview

- automatic calculations where required

- PDF export

- PNG export

- browser print support

- responsive interface

## Explicitly Excluded from Phase 1

- login/signup

- authentication

- user accounts

- team accounts

- role-based access

- saved drafts

- saved document history

- saved template preferences

- persistent company profiles

- file storage

- database-backed document management

- email sending

- WhatsApp integration

- recurring invoice logic

- payroll compliance engine

- attendance integration

- leave system integration

- GST filing workflow

- approval flows

- audit logs

- admin dashboard

- Supabase integration

This must be clearly understood by the engineering team so Phase 1 does not get bloated.

# 7. Target Users

## Primary Users

The product is primarily meant for:

- small business owners

- finance/admin assistants

- HR/admin staff

- hotel and restaurant administrators

- office managers

- agencies

- retail stores

- clinics

- freelancers and service providers

- traders and SMEs

## User Traits

These users are likely to:

- care about speed and simplicity

- want documents that look polished

- not be expert designers

- not want to deal with manual formatting

- want some flexibility in fields and branding

- need a practical tool rather than a complex system

# 8. Product Experience Principles

The product should follow these principles across all modules:

- Low-friction input
The user should not feel burdened by the form.

- Professional output
The generated document should look trustworthy and business-ready.

- Controlled flexibility
The user should be able to show or hide fields without breaking the layout.

- Immediate feedback
The preview should update quickly so the user understands what they are creating.

- Calm interface
The UI should feel structured and quiet, not noisy or overloaded.

- Consistency across modules
Each generator should feel like part of the same product ecosystem.

- No unnecessary complexity in Phase 1
Only build what directly supports document generation.

# 9. UI and Design Direction

## Design Style Reference

The product should follow a Notion-inspired design style, not a flashy SaaS or design-tool style.

That means the interface should feel:

- clean

- structured

- editorial

- minimal

- spacious

- calm

- readable

- highly functional

## What “Notion-inspired” Means in This Context

It does not mean copying Notion visually.
It means borrowing the underlying design attitude:

- lots of breathing room

- low visual noise

- soft boundaries between sections

- clear typography hierarchy

- simple monochrome base with restrained accents

- minimal decorative UI

- intuitive block-like organization

- forms that feel readable and composed rather than “dashboard-heavy”

## Visual Direction

- white or near-white background

- subtle gray borders and separators

- soft neutral UI tones

- accent color only where needed

- medium typography contrast, not overly bold everywhere

- structured layouts with clean vertical rhythm

- modern but understated buttons and inputs

- minimal shadows

- no loud gradients

- no unnecessary charts or decorative cards

## UX Direction

The interface should feel like a productivity tool rather than a finance product.
The user should feel guided, not overwhelmed.

# 10. High-Level Information Architecture

## Top-Level Product Sections

- Landing / Home

- Module Selection

- Voucher Generator

- Salary Slip Generator

- Invoice Generator

## Shared UI Areas Across Modules

- template selection

- branding settings

- document form sections

- optional field visibility controls

- live preview area

- export actions

The application does not need a complex multi-page dashboard for Phase 1.
The experience should be direct and task-oriented.

# 11. Primary User Journey

## Common Flow Across All Modules

- User opens the app

- User selects which document they want to create

- User chooses a design template

- User uploads logo if needed

- User chooses brand/accent color

- User fills in document fields

- User enables or disables optional fields

- User reviews the live preview

- User edits any mistakes

- User exports as PDF or PNG or uses print

The product should be designed so the user can finish this flow without confusion and without needing onboarding.

# 12. Layout Recommendation

## Desktop Layout

Recommended structure:

- left panel: form and configuration controls

- right panel: live preview

This is the ideal layout because document generation is easiest when input and output are visible at the same time.

### Left Panel Should Contain

- template selection

- branding controls

- document input sections

- visibility toggles

- export buttons or sticky action bar

### Right Panel Should Contain

- full document preview

- scrollable preview viewport

- print/export representation close to final output

## Tablet Layout

May remain two-column if space permits, otherwise collapse to stacked sections.

## Mobile Layout

Should use a stacked layout:

- form first

- preview below or accessible by toggle/tab

Desktop should be the primary optimized experience in Phase 1.

# 13. Shared Functional Requirements

These requirements apply to all three modules.

## 13.1 Template Selection

The user must be able to choose from predefined templates for the selected module.
Changing a template should update the preview while keeping entered data intact.

## 13.2 Branding Controls

The user must be able to:

- upload a logo

- choose an accent/brand color

- enter company/business identity details where relevant

Branding is session-based in Phase 1 only.
Nothing is saved permanently.

## 13.3 Dynamic Field Visibility

The user must be able to show or hide optional document fields.
For example:

- show/hide PAN

- show/hide bank details

- show/hide signature block

- show/hide GST section

- show/hide terms and conditions

This must affect both the form and the preview logically.

## 13.4 Live Preview

The application must provide a real-time or near-real-time preview of the document.
Preview should update when:

- input values change

- optional fields are toggled

- template changes

- branding changes

## 13.5 Export Options

Every module must support:

- PDF export

- PNG export

- browser print

## 13.6 Validation

The user must see clear validation feedback for missing or invalid required fields.
The product should prevent broken exports caused by incomplete data.

# 14. Module 1: Voucher Generator

## 14.1 Module Purpose

The Voucher Generator is meant for generating proof of money paid out or money received.
This is especially useful in petty cash and day-to-day operations.

Examples:

- petrol cash given to delivery staff

- vendor payment entry

- reimbursement given to employee

- rent collected

- vendor returned balance amount

- deposit received

## 14.2 Voucher Types

There should be two voucher subtypes:

### Payment Voucher

Used when money is paid out.
Examples:

- cash given for expenses

- advance given to staff

- vendor payment

- reimbursement payment

### Receipt Voucher

Used when money is received.
Examples:

- rent collection

- advance received

- vendor balance return

- other incoming cash receipt

The selected voucher type should clearly affect:

- document title

- wording in certain labels where relevant

- user expectation of the form

## 14.3 Voucher Form Structure

### Section A: Company / Brand Details

- company name

- logo upload

- accent color

- address

- email

- phone

### Section B: Voucher Details

- voucher type

- voucher number

- date

- paid to / received from

- amount

- amount in words

- payment mode

- reference number

- purpose / narration

- notes / remarks

### Section C: Signature / Authorization Details

- approved by

- received by

- signature labels

## 14.4 Optional Fields

The following fields should be configurable as optional:

- company address

- company email

- company phone

- payment mode

- reference number

- notes / remarks

- approved by

- received by

- signature area

## 14.5 Voucher Behavior

- user chooses Payment or Receipt Voucher

- preview title updates accordingly

- amount in words is automatically generated from amount input where possible

- hidden fields do not appear in preview

- layout must stay balanced even if multiple optional fields are disabled

## 14.6 Voucher Templates

Phase 1 should support at least 2 voucher templates:

- Minimal Office

- Traditional Ledger

These templates should differ in structure and visual tone, but both must remain clean and professional.

## 14.7 Voucher Validation Rules

Required:

- voucher type

- voucher number

- date

- recipient / counterparty field

- amount

- purpose / narration

Validation rules:

- amount must be greater than 0

- date must be valid

- voucher number cannot be blank

- recipient/counterparty cannot be blank

## 14.8 Voucher Acceptance Criteria

- user can create both voucher types

- preview updates correctly based on voucher type

- amount-in-words is shown correctly

- optional fields show/hide correctly

- PDF, PNG, and print output work

# 15. Module 2: Salary Slip Generator

## 15.1 Module Purpose

The Salary Slip Generator allows a user to generate professional salary slips for employees by entering employee, salary-period, earnings, and deductions data.

This module should produce a polished payslip output but should not behave like a full payroll management system.

## 15.2 Important Product Clarification

Phase 1 Salary Slip Generator is:

- a document generator

- calculation-enabled

- manually driven through form input

Phase 1 Salary Slip Generator is not:

- a payroll automation system

- an attendance system

- a leave management system

- a tax compliance platform

- a salary disbursement platform

This distinction is important so the engineering team avoids unnecessary complexity.

## 15.3 Salary Slip Form Structure

### Section A: Company / Brand Details

- company name

- logo upload

- accent color

- address

- email

- phone

### Section B: Employee Details

- employee name

- employee ID

- designation

- department

- PAN

- UAN

- bank account number

- IFSC

- joining date

- work location

### Section C: Salary Period Details

- month

- year

- salary period label

- working days

- paid days

- leave days

- LOP days

### Section D: Earnings

Default earning heads may include:

- basic salary

- HRA

- conveyance allowance

- special allowance

- bonus

- overtime

- incentives

- other earnings

### Section E: Deductions

Default deduction heads may include:

- PF

- ESI

- professional tax

- TDS

- loan deduction

- leave deduction

- other deductions

### Section F: Summary

- gross earnings

- total deductions

- net salary

- net salary in words

### Section G: Optional Footer Elements

- notes / remarks

- authorized signatory

- company seal placeholder if template uses it

## 15.4 Dynamic Salary Rows

The earnings and deductions sections should use repeatable rows.
Each row should contain:

- label/name

- amount

The user should be able to:

- edit default row names

- add custom rows

- remove unnecessary rows

This is necessary because salary structures vary across companies.

## 15.5 Salary Slip Behavior

- totals should calculate live

- hidden optional employee fields should not show in preview

- if bank details are disabled, the bank block should disappear cleanly

- if PAN/UAN are disabled, those labels should not appear at all

- changing values should immediately update summary totals and preview

## 15.6 Salary Slip Calculations

### Gross Earnings

Gross Earnings = sum of all earning rows

### Total Deductions

Total Deductions = sum of all deduction rows

### Net Salary

Net Salary = Gross Earnings - Total Deductions

### Net Salary in Words

Should be auto-generated from numeric net salary where possible.

## 15.7 Days and Attendance Logic

For Phase 1, the system should treat:

- working days

- paid days

- leave days

- LOP days

as manual informational inputs.

Advanced proration logic should not be required in core Phase 1 unless the engineering and product team explicitly choose to include a simple optional rule.

The safer Phase 1 choice is:

- display these fields

- allow user input

- do not automatically derive earnings from them by default

This avoids payroll complexity while still making the slip useful and complete.

## 15.8 Optional Fields

The following should be configurable:

- company address

- company email

- company phone

- designation

- department

- PAN

- UAN

- bank details

- joining date

- work location

- leave/day summary block

- notes/remarks

- signature block

## 15.9 Salary Slip Templates

Phase 1 should support at least 2 salary slip templates:

- Corporate Clean

- Modern Premium

Both templates should remain calm, structured, and readable, not flashy.

## 15.10 Salary Slip Validation Rules

Required:

- company name

- employee name

- employee ID

- month

- year

- at least one earning row

Validation rules:

- monetary values must be valid numbers

- monetary values must be >= 0

- paid days cannot exceed working days

- month and year must be valid

- deductions cannot cause undefined/invalid result

- summary values must never render as NaN or blank

## 15.11 Salary Slip Acceptance Criteria

- user can create a salary slip from manual input

- multiple earning/deduction rows work correctly

- totals auto-calculate correctly

- optional sections show/hide correctly

- net salary and amount-in-words render correctly

- PDF, PNG, and print export work

# 16. Module 3: Invoice Generator

## 16.1 Module Purpose

The Invoice Generator allows users to create branded invoices for products or services in a simple and guided flow.

This module should feel approachable even to users who do not usually use invoicing software.

## 16.2 Scope Clarification

Phase 1 Invoice Generator should focus on creating professional invoice documents.
It should not become a billing platform.

Phase 1 does not include:

- payment collection integration

- recurring invoices

- invoice status tracking across sessions

- customer database

- accounting sync

- tax filing workflow

## 16.3 Invoice Form Structure

### Section A: Business / Brand Details

- business name

- logo upload

- accent color

- address

- email

- phone

- website

- GST / tax ID

### Section B: Client Details

- client name

- billing address

- shipping address

- client email

- client phone

- client GST / tax ID

### Section C: Invoice Meta

- invoice number

- invoice date

- due date

- currency

- payment terms

- place of supply (optional)

### Section D: Line Items

Each line item should include:

- item/service name

- description

- quantity

- unit price

- line discount

- tax percentage

- line total

### Section E: Totals / Financial Summary

- subtotal

- total tax

- extra charges

- invoice-level discount

- grand total

- amount paid

- balance due

### Section F: Footer / Additional Information

- notes

- terms and conditions

- bank details

- authorized signature

## 16.4 Invoice Behavior

- user can add multiple line items

- user can remove line items

- calculations should update live as item values change

- optional tax/GST fields can be hidden when not needed

- optional notes/terms blocks can be hidden

- preview should clearly present totals and tax summary

## 16.5 Invoice Calculations

### Per Line Item

line base = quantity × unit price

line discount amount = based on line discount input

line taxable amount = line base - line discount amount

tax amount = line taxable amount × tax percentage

line total = line taxable amount + tax amount

### Invoice Summary

subtotal = sum of taxable amounts of all line items

total tax = sum of tax amounts of all line items

grand total = subtotal + total tax + extra charges - invoice-level discount

balance due = grand total - amount paid

The engineering team must ensure these calculations are stable and re-calculate immediately when related values change.

## 16.6 Optional Fields

Optional invoice sections should include:

- business website

- GST/tax ID blocks

- shipping address

- client email

- client phone

- place of supply

- notes

- terms and conditions

- bank details

- authorized signature

- amount paid / balance due block if not needed

## 16.7 Invoice Templates

Phase 1 should support at least 3 invoice templates:

- Minimal

- Professional

- Bold Brand

These templates should vary in layout personality while staying restrained and professional.

## 16.8 Invoice Validation Rules

Required:

- business name

- client name

- invoice number

- invoice date

- at least one line item

Validation rules:

- quantity must be greater than 0

- unit price must be >= 0

- line discount must not exceed line base

- amount paid should not exceed grand total unless intentionally allowed

- due date should not be earlier than invoice date unless explicitly overridden

- line item totals and invoice totals must never become invalid

## 16.9 Invoice Acceptance Criteria

- user can create invoice with multiple line items

- tax and discount calculations work correctly

- optional blocks show/hide correctly

- preview reflects branding and totals accurately

- PDF, PNG, and print export work correctly

# 17. Shared Template System

## 17.1 Purpose

The template system should allow the same document data to be rendered in multiple clean visual designs.

## 17.2 Template Requirements

Every template must support:

- logo rendering

- accent color application

- variable content blocks

- optional section hiding

- stable print layout

- stable export layout

## 17.3 Engineering Recommendation

Templates should be implemented as reusable rendering components that consume normalized data.
This is important so that:

- form logic remains separate from rendering logic

- export behavior is consistent

- later template expansion becomes easier

## 17.4 Layout Stability Requirement

A template must not break when optional fields are hidden.
Spacing, alignment, borders, and section flow must remain clean even when major blocks are removed.

## 17.5 Phase 1 Template Count

- Voucher: 2

- Salary Slip: 2

- Invoice: 3

Total templates in Phase 1: 7

# 18. Branding System

## 18.1 Objective

Allow users to quickly apply their company identity without turning the app into a full design editor.

## 18.2 Phase 1 Branding Controls

- logo upload

- accent color picker

- company/business identity fields

## 18.3 Branding Rules

- if logo is uploaded, it appears in the document header where template allows

- if no logo is uploaded, document should fall back gracefully to text-only brand identity

- accent color should be used selectively for headers, highlights, dividers, or emphasis

- accent color should never reduce readability

- templates must remain visually strong even with no logo

## 18.4 Phase 1 Limitation

Branding settings are temporary for the session only.
They are not stored after refresh/exit.

# 19. Optional Field Visibility Logic

## 19.1 Objective

Different businesses need different document fields.
The product should adapt without becoming cluttered.

## 19.2 Behavior

Optional fields and sections should be controlled through clear toggles or grouped checkboxes.

Examples:

- show PAN field

- hide bank details

- hide signature block

- hide GST section

- hide notes

- hide terms and conditions

## 19.3 UX Requirement

Visibility controls should be grouped logically in side panels or section-level controls.
They should not be scattered randomly across the interface.

## 19.4 Rendering Requirement

When a field/section is hidden:

- it should disappear from preview

- it should not reserve awkward empty space

- template layout should rebalance naturally

# 20. Live Preview Requirements

## 20.1 Purpose

The preview is central to user confidence.
Users should not need to guess what the final document will look like.

## 20.2 Requirements

- preview updates in real time or near-real time

- preview reflects active template

- preview reflects branding changes

- preview reflects optional field visibility

- preview reflects all calculation changes

- preview should be scrollable within viewport if document height exceeds visible area

## 20.3 Preview Fidelity

Preview should closely match final export.
The engineering team should avoid a situation where preview looks one way and export looks significantly different.

# 21. Export Requirements

## 21.1 Supported Export Types

Phase 1 must support:

- PDF

- PNG

- browser print

## 21.2 Why PDF and PNG

### PDF

This is the primary business format and should be treated as the main export path.
It is best for:

- official use

- printing

- sharing

- record-keeping

### PNG

This is useful for quick sharing and gives sharper text than JPEG for document-style outputs.

JPEG is not necessary in Phase 1 unless there is a clear business reason later.

## 21.3 Export Quality Requirements

- A4-ready by default

- margins must be print-safe

- text must remain sharp and readable

- alignment and spacing must stay intact

- exported files should preserve branding and template structure accurately

## 21.4 File Naming Suggestions

- voucher-{voucherNumber}.pdf

- salary-slip-{employeeName}-{month}-{year}.pdf

- invoice-{invoiceNumber}.pdf

Equivalent PNG naming can follow the same pattern.

# 22. Technical Scope Decision

## 22.1 Supabase Decision

Supabase should not be integrated in Phase 1.

### Reason

Phase 1 does not include:

- authentication

- user accounts

- saved data

- file storage

- history

- persistent templates

Since there is no need for persisted product state, database-backed architecture is unnecessary at this stage.

Adding Supabase in Phase 1 would create extra setup and complexity without delivering meaningful product value.

## 22.2 When Supabase Becomes Relevant

Supabase becomes useful in Phase 2 when the product adds:

- login/signup

- saved company profiles

- saved documents

- saved templates

- uploaded file persistence

- history and retrieval

# 23. Recommended Technical Stack

## Frontend

- Next.js

- TypeScript

- CSS approach aligned to product team preference

- Tailwind CSS can be used if preferred for speed and consistency

- reusable component architecture

- React Hook Form for complex forms

- Zod for validation

## Server Layer

- Next.js Route Handlers / server-side API endpoints

- Node.js runtime via Next.js

## Document Rendering / Export Layer

- HTML/CSS-based document rendering

- PDF generation utility

- PNG generation utility

## Engineering Principle

The team should keep form state, preview rendering, and export generation clearly structured so the product can scale later without rework.

# 24. Architecture Recommendation

## 24.1 Product Type

Phase 1 should be implemented as a stateless web application.

This means:

- no persistent database required

- no user identity required

- no session recovery required

- no server-side document storage required

## 24.2 Core System Areas

The engineering team should think of the app as having these main layers:

- Form/Input Layer
Collects user-entered document data.

- Normalization Layer
Converts form data into a clean structured payload that templates can consume.

- Preview Rendering Layer
Renders normalized data into document templates for live preview.

- Export Layer
Converts the rendered document into PDF and PNG outputs.

This separation will make the product easier to maintain and easier to extend in Phase 2.

# 25. Suggested Frontend Structure

## Shared UI Components

- app shell

- module selector

- template selector

- branding panel

- section container

- visibility control panel

- live preview container

- export action bar

## Shared Form Components

- text input

- number input

- date input

- select/dropdown

- textarea

- checkbox/toggle

- repeater row component

- color picker

- file upload input

## Shared Preview Components

- document header

- company block

- detail rows

- table/list renderer

- totals block

- signature block

- footer notes block

This shared system is important because all three modules overlap significantly in behavior.

# 26. Suggested Data Structures (Ephemeral)

Even without persistence, the engineering team should define stable payload structures.

## Shared Branding Payload

- companyName

- logo

- accentColor

- address

- email

- phone

## Voucher Payload

- voucherType

- voucherNumber

- date

- counterpartyName

- amount

- amountInWords

- paymentMode

- referenceNumber

- purpose

- notes

- approvedBy

- receivedBy

- visibilityConfig

- templateId

- branding

## Salary Slip Payload

- employeeDetails

- salaryPeriod

- earnings[]

- deductions[]

- totals

- notes

- signature

- visibilityConfig

- templateId

- branding

## Invoice Payload

- businessDetails

- clientDetails

- invoiceMeta

- lineItems[]

- totals

- notes

- terms

- bankDetails

- visibilityConfig

- templateId

- branding

These structures should be normalized before preview and export.

# 27. State Management Approach

Phase 1 does not require heavy application state management.
A practical approach would be:

- form state managed at module level

- computed fields derived from watched values

- preview driven from normalized current state

Since there is no persistence, session reset on refresh is acceptable in Phase 1.
This should be understood and documented for QA.

# 28. Validation Requirements

## General Validation Principles

- required fields must be clearly indicated

- errors must appear near relevant fields

- the user should understand what is wrong and how to fix it

- exports should be blocked when critical required data is missing

## Numeric Validation Rules

- all currency and amount fields must accept valid numbers only

- no invalid computed values like NaN

- no broken totals

- no negative values unless a field explicitly supports it

## Date Validation Rules

- dates must be valid

- invoice due date logic must be sensible

- month/year fields must be valid in salary slips

## File Upload Validation

- logo must support common image types

- invalid file types should be rejected clearly

- file size should be capped reasonably

# 29. Error Handling Requirements

## User-Facing Errors That Must Be Handled

- missing required fields

- invalid numeric values

- export failure

- unsupported file upload type

- failed preview render for invalid payload

## Error Message Standard

Error messages should be:

- human-readable

- specific

- tied to the relevant field or action

- not overly technical

# 30. Responsiveness Requirements

## Desktop

This is the primary design target for Phase 1.
The best product experience should be on desktop/laptop.

## Tablet

Should remain comfortable and usable.
May use reduced preview width or stacked layout.

## Mobile

Should remain functionally usable.
The user should still be able to complete the task, but the layout may become more linear.

The engineering team should not treat mobile as a perfect design-first experience in Phase 1, but it must remain usable and not broken.

# 31. Accessibility and Usability Requirements

- clear labels for inputs

- accessible contrast ratios

- keyboard-usable forms where possible

- visible focus states

- readable preview text

- unambiguous export buttons

- proper spacing and click/tap targets

This product is form-heavy, so clarity matters more than decorative UI.

# 32. Performance Expectations

- form interactions should feel immediate

- calculations should update quickly

- preview should update with low latency

- export should complete in reasonable time

- large invoices with multiple items should still remain usable

The product should feel light and responsive, not like a sluggish back-office tool.

# 33. Security and Privacy Considerations

Even without accounts, the product handles business and employee information.
The engineering team should therefore:

- avoid storing data unnecessarily

- avoid logging sensitive data carelessly

- ensure uploaded files are handled safely

- ensure generated export payloads do not persist longer than needed if processed server-side

Since Phase 1 is stateless, privacy handling is actually simpler and cleaner.

# 34. QA Expectations

QA should verify:

- module switching works

- template switching preserves data logically

- optional field visibility works

- calculations remain correct

- preview matches export closely

- PDF export works

- PNG export works

- print layout works

- responsive layout remains usable

- hidden fields do not leave broken spacing

- invalid input does not produce broken documents

# 35. Recommended Build Order

## Stage 1

Build the shared product foundation:

- app shell

- module selection

- shared form system

- branding system

- visibility controls

- preview engine

- export actions

## Stage 2

Implement Voucher Generator

## Stage 3

Implement Salary Slip Generator

## Stage 4

Implement Invoice Generator

## Stage 5

Refine export quality, print styles, and responsive polish

This order is recommended because Voucher is simplest, Salary Slip establishes row-based calculations, and Invoice is the most complex.

# 36. Acceptance Criteria Summary

## Global Acceptance Criteria

The product is successful in Phase 1 if a user can:

- choose one of the three modules

- select a template

- enter details without confusion

- upload logo and choose accent color

- show/hide optional fields

- see a stable live preview

- export the final document as PDF or PNG

- print the document cleanly

## Module-Level Acceptance Criteria

### Voucher

- both voucher types supported

- amount-in-words works

- optional fields work

- export works

### Salary Slip

- dynamic earnings/deductions work

- totals are correct

- optional employee fields work

- export works

### Invoice

- multiple line items supported

- tax/discount/extra charge logic works

- optional invoice sections work

- export works

# 37. Phase 2 Preview

The following should be reserved for future phases and not leak into current development scope:

- Supabase integration

- authentication

- saved document history

- saved company/workspace settings

- reusable employee/client/vendor data

- template saving

- file storage

- team collaboration

- recurring invoices

- delivery/sharing workflows

# 38. Final Engineering Guidance

- Build Phase 1 as a strong document-generation product, not as a half-built ERP.

- Prioritize clarity, clean structure, and output quality.

- Keep rendering logic modular and reusable.

- Keep template design restrained and professional.

- Design the code structure so persistence can be added later without rewriting the whole product.

- Use the Notion-inspired UI direction as a guide for calm, readable, structured product design.

# 39. Final Scope Statement

Phase 1 is a stateless, web-based business document generation application with three core modules: Voucher Generator, Salary Slip Generator, and Invoice Generator. The product allows users to create branded, professional, export-ready documents using clean forms, dynamic field controls, live preview, and multiple templates, while intentionally excluding authentication, persistence, storage, and collaboration features until a later phase.